MTWAFIQ Agile toolkit · Full method for agile and hybrid projects

Agile charter and roadmap

Stage: Vision and charter

| Product or project |  |
| --- | --- |
| Product owner |  |
| Scrum Master or team lead |  |
| Date |  |
| Version |  |

How to use it: Agree why the team exists, what it must achieve and how it will work, before the first sprint. The sponsor and the product owner sign it.

## Product vision

Complete each line in plain words. Together they make a vision anyone can repeat.

| Line | Your words |
| --- | --- |
| For (the users) |  |
| Who (their need) |  |
| Our product (its name) |  |
| Is a (kind of product) |  |
| That (the main benefit) |  |
| Unlike (what they use today) |  |
| It (what makes it different) |  |

## Outcomes

The change you want in the business, with a measure. Results, not features.

| Outcome | Measure | Today | Target | By when |
| --- | --- | --- | --- | --- |
| Faster account opening | Minutes per account | 45 | 15 | Q2 |

## What is fixed and what can flex

Agile teams usually fix time, cost and quality, and let scope flex. Say what is true here.

| Constraint | Fixed or flexible | Detail |
| --- | --- | --- |
| Time |  |  |
| Cost |  |  |
| Quality |  |  |
| Scope |  |  |

## Team and roles

A small, stable team of three to nine people, most of them full time.

| Role | Name | Time on the team (%) |
| --- | --- | --- |
| Sponsor |  |  |
| Product owner |  |  |
| Scrum Master or team lead |  |  |
| Team member |  |  |
| Team member |  |  |
| Team member |  |  |
| Risk and compliance partner |  |  |

## Ways of working

The team's rhythm, shown for two-week sprints.

| Event | When | Length | Who attends |
| --- | --- | --- | --- |
| Sprint planning | First day of the sprint | Up to 4 hours | The whole team |
| Daily stand-up | Every day, same time | 15 minutes | The team |
| Backlog refinement | Mid-sprint | 1 to 2 hours a week | Product owner and team |
| Sprint review | Last day | Up to 2 hours | Team and stakeholders |
| Retrospective | After the review | Up to 1.5 hours | The team |

## Working agreements

The few rules the team sets for itself: core hours, how we decide, how we raise problems.

## Release roadmap

The next few releases. Near ones are detailed, later ones stay broad.

| Release | Target date | Main epics | Outcome it moves |
| --- | --- | --- | --- |

## Governance in the bank

How the team reports to the steering committee, and where risk, compliance and security sign off.

| Checkpoint | Who | When | Evidence |
| --- | --- | --- | --- |
| Steering committee update | Sponsor and committee | Monthly | Progress and velocity, risks, decisions needed |
| Risk and compliance review | Risk and compliance | Before each release | Risk assessment, controls tested |
| Information security review | Information security | Before each release | Security test results |
| Release approval | Change advisory board | Each release | Release note, rollback plan |

## Approval

The sponsor and the product owner sign to start.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |