MTWAFIQ problem to outcome · Problem solving connected to project delivery

Solution and outcome map

Steps: Choose the solution, Deliver it as a project

| Problem ID |  |
| --- | --- |
| Process owner |  |
| Sponsor |  |
| Date |  |

How to use it: Pick the solutions that remove the root causes, describe the new way of working, and turn it into a project the team can deliver.

## Solution options

High impact and low effort first. Decision: do now, run as a project, park, or drop.

| Solution ID | Solution | Root cause it removes | Impact (1-5) | Effort (1-5) | Decision |
| --- | --- | --- | --- | --- | --- |
| S-01 | Scan the ID once and send the data to both systems | RC-01 | 5 | 2 | Do now |

## Process tomorrow (To-Be)

For each step, say what changes. Each change becomes a requirement or a user story.

| As-Is step | Change (remove, simplify, automate, combine) | To-Be step | Requirement or user story |
| --- | --- | --- | --- |

## Outputs and outcomes

An output is what the project hands over. An outcome is the result the bank wants. Link every output to an outcome.

| Output (what we deliver) | Outcome (what changes) | Measure | Target | Outcome ID |
| --- | --- | --- | --- | --- |
| ID scanning live in all branches | Faster account opening | Minutes per account | 15 | O-01 |

## How we will deliver it

Pick one. Quick wins need no project at all.

| Approach | Chosen? | Why |
| --- | --- | --- |
| Just do it (quick win) |  |  |
| Agile: sprints |  |  |
| Plan-driven: PMI |  |  |
| Hybrid |  |  |

## Into the backlog or the plan

Every epic or work package carries the solution and the outcome it serves. Nothing enters the backlog without them.

| Epic or work package | Solution ID | Outcome ID | Owner | Sprint or date |
| --- | --- | --- | --- | --- |
| Account opening: ID scanning | S-01 | O-01 | Product owner | Sprints 1 to 3 |

## Gate: solution approved

The sponsor approves the solutions and the outcome targets.

| Sponsor | Process owner | Date |
| --- | --- | --- |